CMSC 495 Group 1

Week 6 4/20-4/26

horizontal line

# ATTENDEES

Brian Lucas, Charlie Bui, Dylan Brian, Katie Eisenhuth, Mitch Marcus, Nana Boakye, Theresa Gullo, James Frake, Qurat Ain, Jared Griffin, Waqar Baig, Marriette Tchinkou

# KEY POINTS

* Charlie created the Phase 2 documentation
* Components Team / Recommendation Team Completed Tasks:
  + - Created Feed, NavBar, SignUp, Login,
    - Ability to like photos in the feed
    - Ability to upload photos.
    - Established routing for app
  + Data Team Completed Tasks:
    - Email and password registration
    - Email and password log in
    - Log out
    - New user created in database upon registration
    - React Context & Provider for Authentication observer
    - Google sign up and login
  + Testing Team Completed Tasks:
    - Created snapshot testing of all components
    - Tested Navigation bar functionality and routing
    - Tested Feed page for functionality and routing
    - Tested Feed page after login
    - Tested sign up page rendering
    - Tested login page rendering
    - Tested unauthed app navigation
    - Tested sign up function
    - Tested login function

# ACTION ITEMS

1. Completed Phase 2 source Document
2. Completed Phase 2 discussion
3. Completed more tasks
4. Created plan for those tasks behind schedule
5. Components Team / Recommendation Team finish tasks:
   1. Comment on user’s profile photos
   2. Comments on photos in feed
   3. Set profile photo when creating an account
   4. Image classification on upload
   5. Bio section in profile
   6. Resize images on upload
   7. Ability to accept/deny friend requests
   8. Ability to remove friends
   9. Set profile to private
   10. Update passwords in settings
   11. Create recommendation API
6. Data Team finish tasks:
   1. create context API
   2. Implement back end for functionality with components
   3. React hooks for photo feed, current user, and post photos
   4. Ability to add a new post to the database and photo to cloud storage
   5. Ability to retrieve all user posts and profile data
   6. Ability to edit user profile
   7. Ability to retrieve user’s friends’ posts for photo feed
   8. Ability to delete user account
7. Testing Team finish tasks:
   1. Test full app navigation for authenticated users (only partially done)
   2. Test user upload functionality
   3. Test user comment functionality
   4. Test if user can accept/ deny/ remove friends
   5. Test user bio functionality
   6. Test user profile settings (password/ privacy settings)

# NEXT WEEK’S AGENDA

1. Complete Phase 3 Source code
2. Complete Phase 3 documentation/Deliverables
3. Brainstorm strategies to get tasks behind schedule completed

# GITHUB AUDIT LOG WILL BE ATTACHED

Audit log covers changes made to the github from 4/20/22-4/26/22

# GROUP MEMBER CONTRIBUTION

| Member Name | Contributions |
| --- | --- |
| Brian | -Helped organize Github and research deployment ideas  -Created the back-end repository (before we decided it was not needed)  -Used experience to help group make decisions  -Active on Discord running new ideas by group  -signed up for a task  -completed skills questionnaire  -Components team lead  -created draft of components team code  -completed weekly schedule  -helped with testing code  -completed components phase 1 code  -Helped others on components team complete tasks  -completed tasks for phase 2 code |
| Charlie | -Created task sign-up sheet  -Active on discord running new ideas by group  -Helped determine different group tasks  -Signed up for a task  -completed skills questionnaire  -created rough draft of test plan  -testing team lead  -completed weekly schedule  -Completed test plan  -completed test and user guide discussion  -Finalized phase 1 code for testing  -Created Phase 2 documentation  -helped those on testing team with their tasks  -completed phase 2 testing code |
| Dylan | -Created github and discord server  -created outline for project and project idea  -Created framework for code  -Used experience to help group make decisions  -Actively on Discord running new ideas by the group  -Helped create project plan  -Created to-do board for Documents Repository  -Signed up for a task and created tentative teams through experience levels  -completed skills questionnaire  -Recommendation team lead  -completed weekly schedule  -created and posted week 2 discussion for the team  -Created a design prototype for mobile devices  -Helped with testing code  -Consolidated github threads  -Helped create and finalize Design Documents  -Helped each team with phase 1 code  -led workshop on git basics  -Cleaned up phase 1 code  -Cleaned up phase 2 code  -Made sure all code was in working order before being approved and merged into dev branch of git repository |
| Katie | -Volunteered to be the notetaker  -Active on discord running new ideas by the group  -Created App name  -Designed App logo  -Created Notes Repository  -Signed up for a task  -completed skills questionnaire  -completed weekly schedule  -Added contribution notes and app logo/description to project plan  -member of the components team  -create flow diagram for user guide  -created privacy policy and terms of service for the app  -Helped create design documents  -made changes to the CSS sheet  -continued to work on phase 1 and 2 tasks |
| Mitch | -Active on discord running new ideas by the group  -created two layout designs for the app for group to choose from  -Helped with determining if we should include audio in app  -Signed up for a task  -created mock up designs for mobile and desktop devices  -completed skills questionnaire  -completed weekly schedule  -member of the data team  -Helped with data team phase 1 source code  -completed phase 1 code for data team  -worked on phase 2 code for data team |
| Nana | -Active on discord  -Signed up for a task  -completed skills questionnaire  -Member of the testing team  -Coded tests for the app  -Helped create tests for phase 1 source code  -completed test code for phase 2 |
| Theresa | -Active on discord running new ideas by the group  -Creating drafts of assignments to run by group  -Used experience to help group make decisions  -Created assignment due date schedule  -Helped create project plan  -Signed up for a task  -created draft plan for data storage  -completed skills questionnaire  -completed weekly schedule  -Data team lead  -worked on data code  -Helped create the design deliverable  -Helped with data team phase 1 source code  -completed all assigned tasks for the data team  -continued to help other team members with tasks  -completed phase 2 code for data team |
| James | -Active on the Discord  -Signed up for a task  -completed skills questionnaire  -completed weekly schedule  -member of the components team  -started design code  -Helped with components team phase 1 source code  -worked on friends list component for phase 2 source code |
| Qurat | -Joined the discord  -completed skills questionnaire  -completed weekly schedule  -created dummy email account for team to use for firebase testing  -member of the data team  -Helped with data team phase 1 source code |
| Jared | -Active on Discord  -Signed up for task/team  -completed skills questionnaire  -completed weekly schedule  -member of the testing team  -Helped with testing code  -Helped create tests for phase 1 source code  -helped create tests for phase 2 source code |
| Waqar | -Joined the discord  -Joined Github repository  -completed skills questionnaire  -active on group discord  -Got on the git basics workshop |
| Mariette | -Active on discord running new ideas by the group  -Signed up for a task  -completed skills questionnaire  -completed weekly schedule  -member of the recommendations team  -Helped dylan with recommendations  -Got on the git basics workshop  -continued to help where needed for all three teams |