CMSC 495 Group 1

Week 7 4/27-5/3

horizontal line

# ATTENDEES

Brian Lucas, Charlie Bui, Dylan Brian, Katie Eisenhuth, Mitch Marcus, Nana Boakye, Theresa Gullo, James Frake, Qurat Ain, Jared Griffin, Waqar Baig, Marriette Tchinkou

# KEY POINTS

* Charlie created the Phase 3 documentation
* Components Team / Recommendation Team Completed Tasks:
  + - Created Feed, NavBar, SignUp, Login,
    - Ability to like photos in the feed
    - Ability to upload photos.
    - Established routing for app
    - Comments on photos in feed
    - Ability to accept/deny friend requests
    - Ability to remove friends
    - Bio section in profile
    - Set profile photo when creating an account
    - Comment on user’s profile photos
  + Data Team Completed Tasks:
    - Email and password registration
    - Email and password log in
    - Log out
    - New user created in database upon registration
    - React Context & Provider for Authentication observer
    - Google sign up and login
    - Ability to delete user account
    - Ability to delete a post
    - Ability to add a new post to the database and photo to cloud storage
    - Implement back end for functionality with components
    - Ability to retrieve all user posts and profile data
    - Ability to retrieve user’s friends’ posts for photo feed
    - Ability to retrieve list of friends
    - Email address verification
    - Sending of password reset email
    - Adding or removing friends from user’s friend list
    - Resizing photos on upload
  + Testing Team Completed Tasks:
    - Created snapshot testing of all components
    - Tested Navigation bar functionality and routing
    - Tested Feed page for functionality and routing
    - Tested Feed page after login
    - Tested sign up page rendering
    - Tested login page rendering
    - Tested unauthed app navigation
    - Tested sign up function
    - Tested login function
    - Tested user profile/ settings rendering
    - Tested friends page rendering
    - Tested unauthed app navigation
    - Tested authed app navigation

# ACTION ITEMS

1. Completed Phase 3 source Document
2. Completed Phase 3 discussion
3. Completed more tasks
4. Created plan for those tasks behind schedule
5. Components Team / Recommendation Team finish tasks:
   1. Image classification on upload
   2. Set profile to private
   3. Update passwords in settings
   4. Create recommendation API
6. Data Team finish tasks:
   1. create context API
   2. Ability to edit user profile
7. Testing Team finish tasks:
   1. Test sign up function
   2. Test login function
   3. Test user upload functionality
   4. Test user comment functionality
   5. Test if user can accept/ deny/ remove friends
   6. Test user bio functionality
   7. Test user profile settings (password/ privacy settings) functionality

# NEXT WEEK’S AGENDA

1. Complete Final Source code
2. Complete Final documentation/Deliverables
3. Brainstorm strategies to get tasks behind schedule completed

# GITHUB AUDIT LOG WILL BE ATTACHED

Audit log covers changes made to the github from 4/27/22-5/3/22

# GROUP MEMBER CONTRIBUTION

| Member Name | Contributions |
| --- | --- |
| Brian | -Helped organize Github and research deployment ideas  -Created the back-end repository (before we decided it was not needed)  -Used experience to help group make decisions  -Active on Discord running new ideas by group  -signed up for a task  -completed skills questionnaire  -Components team lead  -created draft of components team code  -completed weekly schedule  -helped with testing code  -completed components phase 1 code  -Helped others on components team complete tasks  -completed tasks for phase 2 code  -completed tasks for phase 3 code |
| Charlie | -Created task sign-up sheet  -Active on discord running new ideas by group  -Helped determine different group tasks  -Signed up for a task  -completed skills questionnaire  -created rough draft of test plan  -testing team lead  -completed weekly schedule  -Completed test plan  -completed test and user guide discussion  -Finalized phase 1 code for testing  -Created Phase 2 documentation  -helped those on testing team with their tasks  -completed phase 2 testing code  -completed phase 3 testing code |
| Dylan | -Created github and discord server  -created outline for project and project idea  -Created framework for code  -Used experience to help group make decisions  -Actively on Discord running new ideas by the group  -Helped create project plan  -Created to-do board for Documents Repository  -Signed up for a task and created tentative teams through experience levels  -completed skills questionnaire  -Recommendation team lead  -completed weekly schedule  -created and posted week 2 discussion for the team  -Created a design prototype for mobile devices  -Helped with testing code  -Consolidated github threads  -Helped create and finalize Design Documents  -Helped each team with phase 1 code  -led workshop on git basics  -Cleaned up phase 1 code  -Cleaned up phase 2 code  -Made sure all code was in working order before being approved and merged into dev branch of git repository  -Cleaned up phase 3 code  -Updated to React 18  -Added recaptcha |
| Katie | -Volunteered to be the notetaker  -Active on discord running new ideas by the group  -Created App name  -Designed App logo  -Created Notes Repository  -Signed up for a task  -completed skills questionnaire  -completed weekly schedule  -Added contribution notes and app logo/description to project plan  -member of the components team  -create flow diagram for user guide  -created privacy policy and terms of service for the app  -Helped create design documents  -made changes to the CSS sheet  -continued to work on phase 1 and 2 tasks  -continued to work on assigned tasks |
| Mitch | -Active on discord running new ideas by the group  -created two layout designs for the app for group to choose from  -Helped with determining if we should include audio in app  -Signed up for a task  -created mock up designs for mobile and desktop devices  -completed skills questionnaire  -completed weekly schedule  -member of the data team  -Helped with data team phase 1 source code  -completed phase 1 code for data team  -worked on phase 2 code for data team  -completed phase 3 code for data team |
| Nana | -Active on discord  -Signed up for a task  -completed skills questionnaire  -Member of the testing team  -Coded tests for the app  -Helped create tests for phase 1 source code  -completed test code for phase 2  -helped with test code for phase 3 |
| Theresa | -Active on discord running new ideas by the group  -Creating drafts of assignments to run by group  -Used experience to help group make decisions  -Created assignment due date schedule  -Helped create project plan  -Signed up for a task  -created draft plan for data storage  -completed skills questionnaire  -completed weekly schedule  -Data team lead  -worked on data code  -Helped create the design deliverable  -Helped with data team phase 1 source code  -completed all assigned tasks for the data team  -continued to help other team members with tasks  -completed phase 2 code for data team  -completed phase 3 code for data team |
| James | -Active on the Discord  -Signed up for a task  -completed skills questionnaire  -completed weekly schedule  -member of the components team  -started design code  -Helped with components team phase 1 source code  -worked on friends list component for phase 2 source code  -continued to work on phase 3 code |
| Qurat | -Joined the discord  -completed skills questionnaire  -completed weekly schedule  -created dummy email account for team to use for firebase testing  -member of the data team  -Helped with data team phase 1 source code  -Helped with data team phase 2 and 3 source code |
| Jared | -Active on Discord  -Signed up for task/team  -completed skills questionnaire  -completed weekly schedule  -member of the testing team  -Helped with testing code  -Helped create tests for phase 1 source code  -helped create tests for phase 2 source code  -helped create tests for phase 3 source code |
| Waqar | -Joined the discord  -Joined Github repository  -completed skills questionnaire  -active on group discord  -Got on the git basics workshop |
| Mariette | -Active on discord running new ideas by the group  -Signed up for a task  -completed skills questionnaire  -completed weekly schedule  -member of the recommendations team  -Helped dylan with recommendations  -Got on the git basics workshop  -continued to help where needed for all three teams |